TravelApp – Session Progress Report

Session date: 2026-03-13

Scope: bug fixes, code quality improvements, SDK 54 upgrade

# 1. Fix levelSystem.ts

🕐  2026-03-13  ~start of session

Problem A – calculateLevel crashes on 0 XP

Math.log(0) returns -Infinity, causing calculateLevel(0) to return -Infinity instead of 1. New users with no XP saw a broken level display.

// Before
return Math.floor(Math.log(totalXP / 100) / Math.log(1.5)) + 1;
// After
if (totalXP < 100) return 1;
return Math.max(1, Math.floor(Math.log(totalXP / 100) / Math.log(1.5)) + 1);

Problem B – XP transport bonuses never applied

The switch statement checked for 'bike', 'public transport', 'walk', 'car' – none of which the app ever uses. All trips fell through to the default (no bonus).

// After – matches the actual transport types in the app
case 'tram':   baseXP *= 1.4; break;
case 'subway': baseXP *= 1.3; break;
case 'train':  baseXP *= 1.2; break;
case 'bus':    baseXP *= 1.1; break;

# 2. Rewrite app/trip/[id].tsx

🕐  2026-03-13

The trip detail screen was entirely wrong – it contained hardcoded holiday data (Paris, Tokyo, Bali) with no connection to AsyncStorage. Tapping any trip card always resulted in 'Trip not found'.

The screen was rewritten to load the real trip via getTripById() from the shared tripStorage service, then display origin/destination, date & time, transport type, distance, equivalent cost, and optional description.

// Now loads real data
const { id } = useLocalSearchParams<{ id: string }>();
const [trip, setTrip] = useState<Trip | null>(null);
useEffect(() => {
  getTripById(id).then(setTrip).finally(() => setLoading(false));
}, [id]);

# 3. Fix app/(tabs)/user.tsx

🕐  2026-03-13

Problem A – Duplicated service code

user.tsx contained its own copies of loadTrips, saveTrips, initialTrips, and a local Trip interface – all of which already existed in tripStorage.ts and types/trip.ts. These were removed and replaced with imports.

// Removed ~80 lines of duplicated code, replaced with:
import { Trip } from "@/app/types/trip";
import { loadTrips, saveTrips } from "@/app/services/tripStorage";

Problem B – Broken navigation route

handleTripPress navigated to /(tabs)/trip/${id} but the file lives at app/trip/[id].tsx. The correct route is /trip/${id}.

// Before
router.push(`/(tabs)/trip/${tripId}` as any);
// After
router.push(`/trip/${tripId}` as any);

Problem C – Wrong klimaTicketCost value

The prop was passed as 1090 but the KlimaTicket Ö Classic costs €1,297.80. Corrected to match the official price.

# 4. Fix QuickAddTripModal.tsx

🕐  2026-03-13

Problem A – Date picker showed future dates

The date picker generated dates for the next 7 days. Since users are logging trips they already took, it now generates the past 7 days (most recent first).

// Before: today.getDate() + i  (future)
// After:  today.getDate() - i  (past)

Problem B – Dead inline <DateTimePicker>

A redundant inline DateTimePicker component (from @react-native-community/datetimepicker) was still rendered alongside the custom date picker modal, causing a TypeScript error and conflicting UX. It was removed along with the unused Platform and DateTimePicker imports.

Problem C – Ambiguous cost field label

The placeholder 'Cost (€)' was misleading since KlimaTicket users pay €0 per trip. Changed to 'Equivalent ticket price (€)' to clarify the intent.

# 5. Fix FinancialOverview.tsx

🕐  2026-03-13

Problem A – klimaTicketCost prop was dead code

The component accepted a klimaTicketCost prop but internally used a hardcoded KLIMATICKET_PRICE = 1297.80 constant instead. The constant was removed and the prop is now used throughout.

Problem B – remainingToBreakEven went negative

Once enough trips were logged to exceed the ticket price, the value went negative. Clamped to Math.max(0, ...).

Problem C – Broken info text

The footer text read 'Based on trips in the last {totalDistance} km' – distance is not a time frame. Fixed to 'Based on X trips covering Y km', and when break-even is reached it now shows 'KlimaTicket has paid off!'

// Before (broken)
"Based on trips in the last {totalDistance} km"
// After
{tripsNeeded > 0
  ? `${tripsNeeded} more trips needed to break even`
  : 'KlimaTicket has paid off!'}
// subtitle: "Based on {totalTrips} trips covering {totalDistance} km"

Problem D – Confusing 'Money Saved' label

Renamed to 'Ticket Value Used' / 'Equivalent Ticket Value' to accurately reflect that these are equivalent prices, not actual cash savings.

# 6. Expo SDK 54 Upgrade

🕐  2026-03-13  ~second half of session

Upgraded the project from Expo SDK 52 (React Native 0.76, React 18, expo-router v4) to SDK 54 (React Native 0.81, React 19, expo-router v6). This is a major version jump spanning two SDK releases.

Step 1 – Install SDK 54 core

npm install expo@^54.0.0

Step 2 – Update all managed packages

expo install --fix resolves all Expo-managed dependencies to their SDK 54 compatible versions. npm's strict peer resolution required --legacy-peer-deps due to transitive React 19 conflicts.

npx expo install --fix -- --legacy-peer-deps

31 packages updated. Key version changes:

react 18.3.1          → 19.1.0
react-native 0.76.3   → 0.81.5
expo-router 4.0.9     → 6.0.23
react-native-reanimated 3.16 → 4.1.1
react-native-safe-area-context 4.12 → 5.6.0
react-native-screens 4.1 → 4.16

Step 3 – Remove unused package

@react-native-community/datetimepicker was still in package.json but had already been removed from the codebase (replaced with a custom modal picker). Removed from dependencies to avoid the SDK 54 plugin requirement.

// Removed from package.json dependencies:
"@react-native-community/datetimepicker": "8.4.4"

Step 4 – Add required Expo plugins to app.config.ts

expo-router v6, expo-build-properties, expo-font, and expo-web-browser now require explicit plugin registration in the Expo config. expo install --fix reported these as missing.

// app.config.ts – plugins array
plugins: [
  "expo-secure-store",
  "expo-build-properties",  // new
  "expo-font",              // new
  "expo-router",            // new
  "expo-web-browser",       // new
]

Step 5 – Update devDependencies

jest-expo         52.0.2  → 54.0.17
@types/react      18.3.12 → 19.1.10
react-test-renderer 18.3.1 → 19.1.0
typescript        5.3.3   → 5.9.2

# 7. TypeScript Fixes (post-SDK upgrade)

🕐  2026-03-13

Running npx tsc --noEmit after the upgrade revealed 3 type errors introduced by the new package versions.

Fix A – Wrong import path in tripStorage.ts

The service file imported from '@/types/trip' (non-existent alias path) instead of '@/app/types/trip'. This was a pre-existing bug that TypeScript 5.9 caught more strictly.

// Before
import { Trip } from "@/types/trip";
// After
import { Trip } from "@/app/types/trip";

Fix B – ExternalLink.tsx href type too loose for expo-router v6

expo-router v6 introduced stricter typed routes. The href prop typed as 'string' no longer satisfies Link's expected type. Changed to a template literal type that matches external URLs.

// Before
type Props = Omit<ComponentProps<typeof Link>, 'href'> & { href: string };
// After
type Props = Omit<ComponentProps<typeof Link>, 'href'> & { href: `${string}://${string}` };

Fix C – IconSymbol.tsx ViewStyle vs TextStyle mismatch

React Native 0.81 tightened the 'userSelect' property type in TextStyle vs ViewStyle. MaterialIcons expects StyleProp<TextStyle> for its style prop, but the component declared StyleProp<ViewStyle>. Updated the import and prop type.

// Before
import { OpaqueColorValue, StyleProp, ViewStyle } from 'react-native';
style?: StyleProp<ViewStyle>;
// After
import { OpaqueColorValue, StyleProp, TextStyle } from 'react-native';
style?: StyleProp<TextStyle>;

After all three fixes: npx tsc --noEmit exits with 0 errors.

# 8. Runtime Fixes – Getting the App Running

🕐  2026-03-13  ~end of session

Fix A – Asset paths in app.config.ts

All four asset references pointed to ./assets/*.png but the actual files live under ./assets/images/. Metro threw a 'file not found' error on startup. Fixed every path.

// Before
icon: './assets/icon.png',
splash: { image: './assets/splash.png' },
android: { adaptiveIcon: { foregroundImage: './assets/adaptive-icon.png' } },
web: { favicon: './assets/favicon.png' },
// After
icon: './assets/images/icon.png',
splash: { image: './assets/images/splash-icon.png' },
android: { adaptiveIcon: { foregroundImage: './assets/images/adaptive-icon.png' } },
web: { favicon: './assets/images/favicon.png' },

Fix B – Install react-native-worklets peer dependency

react-native-reanimated v4 requires react-native-worklets as an explicit peer dependency. Without it the bundler threw a missing-module error before rendering any screen.

npx expo install react-native-worklets

Fix C – Supabase ws/stream Node.js built-in error

Supabase Realtime client pulls in the Node.js 'ws' package, which in turn requires the 'stream' built-in. React Native has no 'stream' module, causing a bundle-time error. The fix shims 'ws' to an empty module in Metro so Supabase falls back to the global native WebSocket.

// metro.config.js
const originalResolveRequest = config.resolver.resolveRequest;
config.resolver.resolveRequest = (context, moduleName, platform) => {
  if (moduleName === "ws") return { type: "empty" };
  if (originalResolveRequest) return originalResolveRequest(context, moduleName, platform);
  return context.resolveRequest(context, moduleName, platform);
};

Fix D – Add react-native-url-polyfill for Supabase

Supabase uses the URL constructor internally. React Native does not fully implement the WHATWG URL API, causing silent failures. The polyfill is imported as the very first line of the root layout so it patches the global before anything else loads.

// app/_layout.tsx – first line
import "react-native-url-polyfill/auto";

🚀  App is running on Expo!

All bugs fixed · SDK 54 · 0 TypeScript errors · Bundler clean · Live on Expo Go

# Session Summary

This session covered two areas: (1) fixing pre-existing bugs and code quality issues, and (2) upgrading the project from Expo SDK 52 to SDK 54.

Part 1 – Bug fixes (5 files)

| File | Changes | Priority |
| --- | --- | --- |
| utils/levelSystem.ts | Guard 0-XP crash; fix transport type bonus matching | High |
| app/trip/[id].tsx | Full rewrite – now loads real trip data from storage | High |
| app/(tabs)/user.tsx | Remove duplicated code; fix nav route; fix ticket cost value | High |
| components/ui/QuickAddTripModal.tsx | Past dates in picker; remove dead DateTimePicker; clarify cost label | Medium |
| components/ui/FinancialOverview.tsx | Use prop instead of hardcoded price; clamp negative value; fix info text; fix labels | Medium |

Part 2 – SDK 54 upgrade (8 files / config)

| File / Action | Change |
| --- | --- |
| package.json | expo ^54, react 19.1.0, react-native 0.81.5, 31 packages updated, datetimepicker removed, devDeps updated |
| app.config.ts | Added 4 required plugins: expo-build-properties, expo-font, expo-router, expo-web-browser |
| app/services/tripStorage.ts | Fixed wrong @/types/trip import path to @/app/types/trip |
| components/ExternalLink.tsx | Updated href type for expo-router v6 typed routes |
| components/ui/IconSymbol.tsx | Changed StyleProp<ViewStyle> to StyleProp<TextStyle> for RN 0.81 compatibility |

Part 3 – Runtime fixes (4 changes)

| File / Action | Change |
| --- | --- |
| app.config.ts | Fixed all 4 asset paths from ./assets/ to ./assets/images/ |
| metro.config.js | Added resolveRequest shim to map ws to empty module (Supabase fix) |
| app/_layout.tsx | Added react-native-url-polyfill/auto import as first line |
| package.json | Installed react-native-worklets (reanimated v4 peer dependency) |

Part 1: 5 files changed · ~150 lines removed (duplicated code) · 0 new features

Part 2: SDK 52 → 54 · React 18 → 19 · RN 0.76 → 0.81 · expo-router v4 → v6 · 0 TypeScript errors

Part 3: 4 runtime fixes · App live on Expo Go

Generated 2026-03-13T17:08:20.472Z